## Slide 1: ShireTec </> |

## Slide 2: Arbeitsweise
Scrum
Scrum Master: Jana
Product Owner: Valentin
Sales: Caro
Developers: Valentin, André, Jana, Caro
Architect: André

## Slide 3: Projektvorschlag 1: Emotion Detector
Milestones:
Daten identifiziert und prepared
Modelle funktionieren jeweils einzeln mit akzeptabler Performance
Modell 3 kann Input der beiden anderen Modelle für Vorhersagen nutzen
Feedback funktioniert
Integration in die Applikation

## Slide 4: Course of action I
07.01.2021
Architecture (system design)
Machine Learning models
  Find datasets (for emotion and age)
  Data analysis and manipulation
  Train algorithms
„Vorgaben für den ersten Zwischenstand“
13.01.2021
Optimizing models
Implementing stakeholder feedback
Notes: Datasets:
kaggle.com/frabbisw/facial-age
kaggle.com/msambare/fer2013

## Slide 5: Course of action II
18.01.2021
Optimizing models
Implementing stakeholder feedback
Documentation
Preparing presentation + demo
25.01.2021
final adaptions
13.02.2021
Final handover
  Documentation
  Code